# Component Crosswalk

BioCreative Strategies

Prepared for CARR Biosystems (Barry-Wehmiller)

July 21, 2026

Table of Contents

# 05 — CARR Migration Map (Supabase → Azure)

The bridge doc. Maps every component of CARR’s current Supabase build to its Azure equivalent, the migration effort, and the recommended path. Pillar notes 01–04 carry the deep research; this is the at-a-glance crosswalk. Triggers: “carr azure migration”, “supabase to azure”, “what moves where”, “migration effort”.

⚠ 2026-06-17 client decision — DATA TIER SUPERSEDED. BW IT locked Azure SQL (T-SQL) as the database target, not Postgres. Rows 1–11 below describe the Azure DB for PostgreSQL path BC recommended (kept for context + to show the cost of the decision). For the actual Azure SQL conversion — difficulty census, per-object rewrites, data-transfer runbook — use 07_azure_sql_conversion.md. Compute/identity/frontend rows (6–14) are largely unaffected by the engine choice.

## Component crosswalk

| # | CARR today (Supabase) | Azure target | Carries over? | Effort | BC recommendation |
| --- | --- | --- | --- | --- | --- |
| 1 | Postgres DB (~88 migrations, complex schema) | Azure Database for PostgreSQL (Flexible Server) | ✅ near lift-and-shift | M | Correct target. pg_dump/pg_restore or Azure DB Migration Service. NOT Azure SQL. |
| 2 | Postgres RLS (rep vs admin) | Native PG RLS on Flexible Server | ✅ syntax identical | S | Policies port unchanged — EXCEPT the auth.uid() source changes (see row 9). |
| 3 | auth.getUser() → user ID stamped into rows (actor_id, skipped_by) | App passes Entra ID object-id into rows | ⚠️ pattern survives, source changes | M | Rework once auth moves to Entra (row 9). Biggest data-model touchpoint. |
| 4 | ~17 pg_cron jobs | pg_cron (via azure.extensions allowlist) or Azure Functions Timer / Logic Apps schedules | ✅ pg_cron supported | S–M | Keep pg_cron where possible (least change); move to Functions Timer only if BW governance prefers. |
| 5 | DB triggers (incl. 300-char LinkedIn guard) | PG triggers on Flexible Server | ✅ | S | Port as-is. |
| 6 | 26 Edge Functions (Deno/TypeScript) | Azure Functions (Node/TS) or Container Apps (Deno container) or Logic Apps/Power Automate | ⚠️ rewrite/repackage | L | Biggest code effort. Full per-function census + Azure landing in 08_edge_function_census.md. Containerizing Deno onto Container Apps preserves the most code; Logic Apps only for simple webhook glue. |
| 7 | Supabase Vault (get_vault_secret) | Azure Key Vault (read via managed identity) | ⚠️ rewire | S | Straightforward; rewire secret reads in EFs + CI. |
| 8 | Realtime (light — notifications) | Azure Web PubSub / SignalR (NOT Event Grid) | ⚠️ rewrite if used | S | BW proposed Event Grid — wrong for client WebSockets. Low usage; re-implement only the live-notification path. |
| 9 | Supabase Auth (reps + admins) | Entra ID + Entra External ID (CIAM) for non-BW reps | ❌ replaced | L (highest risk) | The hardest piece. External sales reps are NOT in BW’s directory → need External ID / B2B / custom flow. See 04. |
| 10 | Storage (light — docs, images) | Azure Blob Storage (or SharePoint) | ⚠️ re-point | S | Blob Storage; SharePoint only if BW insists. |
| 11 | Custom API access (PostgREST auto-API) | Custom Node/TS API middleware on ACA (validates Entra JWT, injects SET LOCAL app.user_id) | ❌ must build | L | Required — replaces PostgREST AND carries the RLS identity injection. Frontend swaps supabase-js for fetch/MSAL. |
| 12 | Lovable (chat-driven React/Vite UX builder) | Static Web Apps / App Service (host) + keep Lovable as build tool, OR Power Apps / GitHub Spark | ⚠️ host moves; builder contested | L | Keep Lovable as builder, host output on Azure. Power Apps/Dataverse path loses the non-dev UX loop — push back (see 03). |
| 13 | Frontend hosting (Lovable-hosted Vite SPA) | Azure Static Web Apps (note Vite build config) or Container Apps | ⚠️ | M | Static Web Apps; mind the Vite-not-CRA build-output gotcha. |
| 14 | Source repo carr-biosystems-hub (BC GitHub) | BW Enterprise GitHub | 🟡 in motion | — | Workstream B underway (Madhavan + Binoy). |
| 15 | (no RAG today) | pgvector on Flexible Server (future) | ✅ available | — | Free option later — pgvector is GA on Flexible Server. |

Effort: S = days · M = ~1 week · L = multi-week.

## The strategic path (corrected by deep research — then overruled by client on the engine)

Engine note (2026-06-17): the recommendation below to use Azure DB for PostgreSQL was overruled by BW in favor of Azure SQL. The compute/EF/Lovable/identity reasoning still holds; only the database engine changed (and with it, the data tier became a T-SQL rewrite — see 07). The text below is preserved as the original analysis.

Self-hosted Supabase on Azure is NOT viable on managed Azure PG: the Supabase stack needs the BYPASSRLS privilege (restricted) and the pgjwt extension (unsupported) on Flexible Server. The only workarounds — raw Postgres on an IaaS VM (defeats BW’s managed-cloud mandate) or a Supabase fork (maintenance nightmare) — are both rejected. (This supersedes an earlier draft that floated self-hosted Supabase as the lean.)

Recommended: Azure-native services, sequenced to minimize rewrite: 1. Data: Azure DB for PostgreSQL Flexible Server (lift schema + RLS; refactor auth.uid() → session vars). Fast win, satisfies data-residency. 2. Compute: containerize the 26 Deno EFs onto Azure Container Apps (preserves the TS code — weeks, not months) rather than rewriting to Node/Functions. 3. Frontend/UX: keep Lovable as the builder via GitHub sync; host the React/Vite output on Static Web Apps. 4. The genuine rewrite: a custom API middleware tier (Entra JWT validation + RLS injection) and the auth swap (supabase-js → MSAL/Entra). This is the unavoidable cost of leaving Supabase’s bundled middleware.

Net: Azure-native where Supabase’s middleware can’t follow, but Deno code and the Lovable loop are preserved.

## Highest-risk items (call these out to BW)

- Identity (row 9) — external reps + Entra is the single biggest unknown. Resolve the External ID / B2B / custom-flow decision early; it gates the RLS rework (row 3).

- Edge Functions (row 6) — 26 Deno functions; the rewrite-vs-containerize choice drives the timeline. Per-function census in 08_edge_function_census.md.

- Lovable (rows 12–13) — losing it removes the team’s UX entry-point. Frame this as a capability loss, not a dev convenience.

## Open questions

- Which compute host does BW standardize on (Container Apps vs App Service vs AKS)?

- Entra-only, External ID, or hybrid for the rep population?

- Does BW accept keeping Lovable as the builder, or mandate Power Platform?

- pg_cron retained, or all scheduling moved to Azure-native?