# Edge Function Census (all 26)

BioCreative Strategies

Prepared for CARR Biosystems (Barry-Wehmiller)

July 21, 2026

Table of Contents

# 08 - Edge Function Census (all 26) + Azure Landing

The “what code runs off-database, and where does it go on Azure” doc. A full census of every CARR edge function, built from a read of each supabase/functions/*/index.ts on 2026-07-21. Companion to 07_azure_sql_conversion.md (which covers the in-database code). The edge functions are the application logic that lives outside Postgres today and must be re-hosted on Azure compute. Triggers: “edge functions”, “how many functions”, “deno functions”, “what moves to azure functions”, “ef census”, “container apps”.

## Why this matters

CARR runs on Supabase Edge Functions (Deno / TypeScript). Azure has no Supabase-edge runtime, so all of this code must be re-hosted. The census below drives the compute side of the migration the same way the object census in 07 drives the data side. The prior pack said “19 Edge Functions” (05_carr_migration_map.md row 6); the live count carried into the migration is 26.

Excluded from the migration: the sync-social-listening function (LinkedIn post + engagement monitoring / ELG) is not part of this migration. Social listening was never fully built out on the BC side, so it is not being handed over or re-hosted. It is out of scope here and, if ever wanted, would be a separate future effort - not a migration deliverable.

## How they land on Azure (the pattern)

The recommended internalization is one Azure Function per edge function (Node/TypeScript on the Functions runtime, or a Deno container on Azure Container Apps where we want to preserve the Deno code verbatim), fronted by:

- Azure Key Vault for every secret currently read from Supabase Vault (get_vault_secret / vault_read).

- Timer triggers (or Logic Apps schedules) for the pg_cron-driven syncs.

- HTTP triggers for the webhooks (Clay, EmailBison, HeyReach) and the UI-invoked functions.

- Microsoft Foundry Model Router for every AI call (replacing the direct Anthropic / OpenAI HTTP calls), giving BW one governed model endpoint with Entra identity + observability.

The AI functions are the cleanest win: the model call is a single fetch to a provider today, so repointing it at Foundry Model Router is a small, contained change per function.

## Technical per-function census (for engineers)

Effort: S = ~1 day. M = ~2-4 days. L = ~1 week+. All secrets today resolve from Supabase Vault via get_vault_secret / vault_read, with an env-var fallback.

| # | Function | What it does | Trigger | External API | Secrets | Azure target | Effort |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | batch-generate-outreach | Bulk-generates outreach messages by buying persona + ICP tier from campaign_goals | UI / manual | Anthropic (primary), OpenAI (fallback) | ANTHROPIC_API_KEY, OPENAI_API_KEY | Azure Function + Foundry Model Router | M |
| 2 | generate-outreach-message | On-demand single message (5 data layers: persona, enrichment, positioning, sender, category) | UI | Anthropic + OpenAI fallback | ANTHROPIC_API_KEY, OPENAI_API_KEY | Azure Function + Foundry Model Router | M |
| 3 | generate-content | LinkedIn post / content generation with outreach_positioning context | UI | Anthropic (Sonnet) | ANTHROPIC_API_KEY | Azure Function + Foundry | M |
| 4 | generate-carr-daily-brief | AI daily intelligence brief from news + trials, banded include/exclude + editorial intro | cron / manual | Anthropic | ANTHROPIC_API_KEY | Azure Function (timer) + Foundry | M |
| 5 | generate-carr-newsletter | Preview-only branded newsletter from client_news_intelligence | manual | Anthropic (Sonnet 4.5) | ANTHROPIC_API_KEY | Azure Function + Foundry | S-M |
| 6 | validate-data-flag | AI validation of a flagged data point via web search | UI | Brave Search, Anthropic | BRAVE_API_KEY, ANTHROPIC_API_KEY | Azure Function + Foundry + Bing/Grounding | M |
| 7 | validate-rep-note | AI validation of a rep note via web scrape | UI | Firecrawl, Anthropic | FIRECRAWL_API_KEY, ANTHROPIC_API_KEY | Azure Function + Foundry | M |
| 8 | transcribe-audio | Whisper transcription of rep voice notes | UI | OpenAI Whisper | OPENAI_API_KEY | Azure Function + Azure OpenAI Whisper / Speech | S |
| 9 | sync-emailbison | Pulls Bison campaigns, contacts, accounts, stats into bison_* | pg_cron (6h) | EmailBison | emailbison_api_key | Azure Function (timer) | M |
| 10 | push-to-emailbison | Pushes ready_to_send email messages into Bison campaigns; emits Heart heartbeat | pg_cron (2h) | EmailBison | emailbison_api_key | Azure Function (timer) | M |
| 11 | emailbison-webhook | Inbound Bison events: opens, replies, bounces, OOO, unsubscribe; noise filtering | webhook | (inbound) | service role | Azure Function (HTTP) | M |
| 12 | emailbison-reply | Sends a reply via Bison; stamps handoff-to-inbox; workspace-confinement guard | UI | EmailBison | emailbison_api_key | Azure Function | S |
| 13 | emailbison-forward | Forwards a Bison lead/reply to a rep | UI | EmailBison | emailbison_api_key | Azure Function | S |
| 14 | carr-bison-reconcile | Reconciles leads/stats for Bison campaigns 17-20 | manual / cron | EmailBison | emailbison_api_key | Azure Function (timer) | M |
| 15 | bison-camp-bump-limits | PATCHes per-campaign daily send + new-lead limits | manual / admin | EmailBison | emailbison_api_key | Azure Function | S |
| 16 | bison-clear-campaign-leads | Clears leads from a Bison campaign | manual | EmailBison | emailbison_api_key | Azure Function | S |
| 17 | bison-lead-inspect | Inspects a single Bison lead (debug/support) | manual | EmailBison | emailbison_api_key | Azure Function | S |
| 18 | send-linkedin-messages | Delivers ready_to_send LinkedIn messages via HeyReach | pg_cron (2h) | HeyReach | heyreach_api_key, anon | Azure Function (timer) | M |
| 19 | sync-heyreach-accepted | Safety-net poll for ConnectionAccepted; mirrors to outreach_messages | pg_cron (15m) | HeyReach | heyreach_api_key | Azure Function (timer) | S |
| 20 | sync-heyreach-replies | Backfill + sweep inbound LinkedIn reply text | pg_cron | HeyReach | heyreach_api_key | Azure Function (timer) | M |
| 21 | sync-heyreach-overall-stats | Pulls HeyReach overall stats (60-day window) | cron | HeyReach | heyreach_api_key | Azure Function (timer) | S |
| 22 | heyreach-webhook | Inbound HeyReach events (11 types) -> replies + accepted links | webhook | (inbound) | service role | Azure Function (HTTP) | M |
| 23 | heyreach-provision-campaign | Creates + provisions a HeyReach campaign with sequence templates | UI / manual | HeyReach | heyreach_api_key | Azure Function | M |
| 24 | heyreach-campaign-control | Pause / resume / stop HeyReach campaigns | UI | HeyReach | heyreach_api_key | Azure Function | S |
| 25 | create-heyreach-lead-lists | Creates HeyReach lists from campaign contacts (batches of 100) | manual | HeyReach | heyreach_api_key | Azure Function | S |
| 26 | clay-enrichment-callback | Receives Clay post-back; fills contacts.clay_* by contact_id (don’t-clobber) | webhook (Clay) | (inbound) | service role | Azure Function (HTTP) | S |

## Leadership crosswalk (grouped by job)

| Group | Functions | What it accomplishes | Azure landing | Effort |
| --- | --- | --- | --- | --- |
| AI generation | batch-generate-outreach, generate-outreach-message, generate-content, generate-carr-daily-brief, generate-carr-newsletter, validate-data-flag, validate-rep-note, transcribe-audio | Every message, brief, newsletter, content post, data check, and transcription | Azure Functions + Foundry Model Router (one governed model endpoint) | M (8 functions) |
| Email send + sync (EmailBison) | sync-emailbison, push-to-emailbison, emailbison-webhook, emailbison-reply, emailbison-forward, carr-bison-reconcile, bison-camp-bump-limits, bison-clear-campaign-leads, bison-lead-inspect | The full email outreach loop: sync in, push out, capture events, reply/forward, admin | Azure Functions (timer + HTTP), Key Vault for the Bison key | M (9 functions) |
| LinkedIn send + sync (HeyReach) | send-linkedin-messages, sync-heyreach-accepted, sync-heyreach-replies, sync-heyreach-overall-stats, heyreach-webhook, heyreach-provision-campaign, heyreach-campaign-control, create-heyreach-lead-lists | The full LinkedIn outreach loop: provision, send, capture accepted + replies, control, stats | Azure Functions (timer + HTTP), Key Vault for the HeyReach key | M (8 functions) |
| Enrichment intake | clay-enrichment-callback | Landing point for Clay enrichment post-backs | Azure Function (HTTP); see 09 for the upstream half | S (1 function) |

## Migration notes

- Secrets: consolidate all keys (emailbison_api_key, heyreach_api_key, ANTHROPIC_API_KEY, OPENAI_API_KEY, BRAVE_API_KEY, FIRECRAWL_API_KEY) into Azure Key Vault, read via managed identity. This replaces get_vault_secret / vault_read.

- Scheduling: the timer functions replace pg_cron jobs (see 07 for the 21-job census). If BW keeps a database scheduler, SQL Agent (Managed Instance) or Elastic Jobs (SQL Database) can call the HTTP functions instead.

- Webhooks: the three inbound webhooks (Clay, EmailBison, HeyReach) need public HTTPS endpoints with the same URLs re-registered in each vendor’s dashboard. Front with Azure API Management if BW wants a single ingress + auth layer.

- Workspace confinement: emailbison-reply (and the Bison sync) enforce single-workspace confinement (CARR = EmailBison workspace 4). Preserve this guard on Azure so a mis-scoped key cannot send from another client’s workspace.

- AI model calls: all eight AI functions call Anthropic or OpenAI directly. Repointing each fetch at the Foundry Model Router endpoint is the recommended change (Entra identity, cost routing, observability) and is a small per-function edit.

## Cross-references

- In-database code (functions, triggers, RLS, cron): 07_azure_sql_conversion.md

- Upstream data-acquisition tooling (Sales Nav, PhantomBuster, Clay, FullEnrich, Hub): 09_upstream_data_agents.md

- Component crosswalk: 05_carr_migration_map.md

- Foundry / model router: 02_ai_foundry_agents.md

- Compute host options: 03_compute_frontend.md