# Engine Reanalysis (PG vs Azure SQL)

BioCreative Strategies

Prepared for CARR Biosystems (Barry-Wehmiller)

July 21, 2026

Table of Contents

# 13 — Postgres vs Azure SQL: Full Reanalysis

The “now that we understand the Azure SQL path, is the engine choice still right?” doc. On 6/17 BW locked Azure SQL over the managed-Postgres recommendation (01). We’ve since fully scoped the Azure SQL path — the conversion runbook (07) and the pre-trained-knowledge probe (10). This doc revisits the decision with that new information: balanced pros/cons of each engine, what actually changed, and an updated recommendation. Triggers: “postgres vs azure sql reanalysis”, “should we keep postgres”, “revisit the database decision”, “azure sql vs postgres pros cons”, “updated db recommendation”. Reads with: 01_data_layer.md (the original PG-wins verdict), 07_azure_sql_conversion.md (the Azure SQL cost), 05_carr_migration_map.md.

## TL;DR — the recommendation, up front

- On pure technical merits, managed Postgres (Azure Database for PostgreSQL, Flexible Server) is still the better engine for CARR — by a wide margin on the data tier. The full conversion scoping (07) didn’t overturn that; it quantified it.

- But the decision was never purely technical — BW’s standardization mandate (one DB platform their DBAs support) is a legitimate enterprise driver we don’t control, and it’s already a stated decision.

- What genuinely changed: we now know the Azure SQL path is expensive but tractable, not “catastrophic” (01’s word). Pre-trained model knowledge (10) + sqlglot + LLM-assisted conversion de-risk the rewrite enough that it’s a bounded, verification-dominated problem on tiny data — not a blind multi-quarter slog.

- Net recommendation: present the evidence-based case for managed Postgres once, with the concrete cost delta below. If BW holds firm on Azure SQL — the likely outcome — proceed on that path with eyes open, executing via LLM-assisted conversion. The engine question should be settled once, not relitigated repeatedly.

The one-liner for Jake/BW: “Postgres is still the cleaner engine and here’s exactly what the Azure SQL standardization costs in time and risk — but if BW’s standard is Azure SQL, we’ve now de-risked that path and can execute it. Your call; we’re ready either way.”

## The critical reframe — what is actually being compared

A huge share of the migration cost is identical under both engines and therefore not a differentiator:

- Leaving Supabase entirely — auth swap (Supabase Auth → Entra ID), a custom API middleware tier, Edge Functions → Azure Functions, Realtime → Web PubSub, Vault → Key Vault, storage → Blob. All required either way, because BW is moving off Supabase regardless of DB engine.

- Azure provisioning, networking, governance, Foundry — same under both.

So the entire decision reduces to the data tier: how much does CARR’s in-database code cost to move? That’s where the two engines diverge sharply — and it’s the only axis this doc weighs.

## Option A — Keep Postgres (Azure Database for PostgreSQL, Flexible Server) [GA]

The community-Postgres managed service. CARR’s schema, drivers, and pg_dump carry over.

Pros - Near lift-and-shift on the data tier. PL/pgSQL functions (131), triggers (46), views (101), JSONB (80 cols), array columns (105), generated columns, native RLS — all carry over essentially as-is. No dialect rewrite. - pg_cron (21 jobs), pgvector (future RAG), pg_trgm, pgcrypto all supported via the azure.extensions allowlist. The scheduled-job layer stays in-DB. - RLS change is mechanical, not structural. Only the identity source changes: auth.uid() → NULLIF(current_setting('app.current_user_id',true),'')::uuid via SET LOCAL. Same 252 policies, same logic, find-and-replace shape — not a re-engineering. - Lowest risk + fastest to production. Tiny semantic-equivalence surface; the DB behaves the same because it is the same engine. - Preserves Lovable / supabase-js-style velocity with the least disruption to how CARR is built today.

Cons - pgjwt unsupported + BYPASSRLS restricted on managed Azure PG — but these only matter to self-hosted Supabase middleware, which we’re replacing with custom middleware anyway, so the practical bite is small (see 01 §self-hosted correction). - Off BW’s standard. BW has essentially no other Postgres (only a small DI team). CARR would be a one-off platform their DBAs don’t otherwise support — the core institutional objection. - Tooling/skills mismatch with BW’s Microsoft-centric estate (SSMS, SQL Agent, the Azure SQL ecosystem their team already runs). - Perceived as “the vendor pushing their preference” rather than aligning to enterprise standards — a relationship/optics cost even when technically right.

Difficulty (data tier): ~2–3/10. The hard parts (auth/middleware) are shared with Option B, not Postgres-specific.

## Option B — Move to Azure SQL (Managed Instance or SQL Database) [GA] — BW’s locked choice

A different engine (T-SQL). CARR’s relational shape moves; everything procedural is rewritten.

Pros - BW standard. One DB platform their DBAs support, one backup/HA/monitoring/security posture, one toolchain (SSMS, SQL Agent/Elastic Jobs, Defender for SQL). The decisive enterprise argument. - Native fit with BW’s Microsoft direction — Entra, Key Vault, Azure Functions, and Foundry all sit naturally beside Azure SQL; future BW-built AI tooling lands on the same stack. - First-class SECURITY POLICY + SESSION_CONTEXT RLS — a Microsoft-recommended multi-tenant pattern; once converted it’s idiomatic and well-supported. - De-risked since 6/17 (the real update): the PG→T-SQL conversion knowledge is pre-trained in the models (10 — Claude/Gemini 6/6, GPT ~5.5/6, no hints), sqlglot handles the mechanical ~50–60% deterministically, and LLM-assisted conversion handles the procedural/RLS tail. Tiny data (<500 MB) makes the data move a non-event.

Cons - Major rewrite of the in-DB code, not a port: 131 functions (103 PL/pgSQL), 252 RLS policies (120 read auth.uid()), 46 triggers (row-level → set-based over inserted/deleted), 80 JSONB cols → NVARCHAR(MAX)+OPENJSON (lose GIN indexing), 105 array columns → junction tables/JSON (the single biggest schema-shape change). ON CONFLICT→MERGE, now()/intervals/casts pervasive-but-mechanical. - No first-party converter. SSMA doesn’t support Postgres as a source; DMS doesn’t convert dialects. The procedural/RLS tail is a manual + LLM-assisted build. - Semantic-equivalence verification is the real cost (6.5/10). Proving 131 fns + 252 policies + 46 triggers behave identically — not just compile — is a genuine QA program. This is where a migration “looks done” but quietly returns wrong rows to a rep. - In-DB extensions leave the database — pg_net/http/supabase_vault/pg_cron have no in-DB Azure SQL equivalent; they move to Azure Functions / Key Vault / SQL Agent or Elastic Jobs (more moving parts). - Team ramp on T-SQL + Azure — building and operating on a new engine/platform is a learning curve on a client’s production migration.

Difficulty (data tier): ~8/10 end-to-end (dominated by semantic-equivalence verification plus the Azure-side and BW-gated work).

## Head-to-head (data tier only — the shared Supabase-exit cost is equal)

| Dimension | Keep Postgres (Azure DB for PG) | Move to Azure SQL |
| --- | --- | --- |
| In-DB code rewrite (131 fns / 46 triggers / 101 views) | ✅ carries over | ❌ full T-SQL rewrite |
| RLS (252 policies) | ⚠ mechanical repoint | ❌ re-engineer (SECURITY POLICY + SESSION_CONTEXT) |
| JSONB (80) / arrays (105) | ✅ native | ⚠ JSON / ❌ redesign |
| Scheduled jobs (21 pg_cron) | ✅ stays in-DB | ⚠ moves to SQL Agent/Elastic Jobs |
| Data move (<500 MB) | ✅ trivial | ✅ trivial |
| Semantic-equivalence risk | very low | the main cost (6.5/10) |
| Time-to-production (data tier) | weeks | weeks-to-months |
| BW standardization / DBA support | ❌ one-off | ✅ aligned |
| Microsoft-stack / Foundry adjacency | neutral | ✅ native |
| De-risked & executable? | ✅ easily | ✅ now yes (pre-trained models + sqlglot + LLM-assisted tail) |
| Data-tier difficulty | ~2–3/10 | ~8/10 |

## What changed vs the 6/17 verdict (and what didn’t)

- Didn’t change: the engineering answer. Managed Postgres is still the lower-cost, lower-risk data tier. 01’s technical reasoning stands.

- Changed: the characterization of the Azure SQL path. 01 called it “catastrophic.” After the full scoping (07), the honest word is “expensive but tractable” — a bounded, verification-dominated effort on tiny data, not an open-ended rewrite. That materially narrows the practical gap and makes accepting BW’s choice defensible.

- Sharpened: we can now put concrete numbers on the cost of the standardization decision (131/252/46/80/105, the 8 vs 2–3) that we lacked on the 6/17 call. That’s the new ammunition for one informed conversation.

- Forward-looking (see 14): external trend research confirms Postgres leads developer adoption (SO 2025: 55.6% vs SQL Server 27%) and owns the open AI/MCP/pgvector ecosystem — but SQL Server 2025 added native vector/DiskANN/AI-model-mgmt/Copilot, so “Azure SQL can’t do AI” is closed. The honest long-term cost of Azure SQL is the ongoing T-SQL velocity tradeoff + loss of in-DB pg_net/pg_cron/vault, not a capability ceiling.

## The recommendation in practice

- One informed case to BW (not a fight). Present the head-to-head above to BW IT / Jake: “Standardizing on Azure SQL is a legitimate call. Here’s precisely what it costs vs a supported managed-Postgres option — this much rewrite, this much verification, this much longer to production. Azure Database for PostgreSQL is a fully-managed, first-party Azure service [GA] — it may satisfy ‘on Azure, supported’ without the rewrite. Worth a look before we commit.”

- If BW holds firm on Azure SQL (expected): accept cleanly and execute. The path: LLM-assisted conversion for the procedural/RLS tail, supervised conversion plus an evaluation loop to retire the semantic-equivalence risk, and the joint, BW-resourced Azure-side work. Don’t reopen the engine question after this.

- Either way, the shared Supabase-exit work (auth/middleware/Functions/networking) proceeds in parallel — it’s required regardless and shouldn’t wait on the engine decision.

Bottom line: the reanalysis confirms Postgres is technically better and confirms Azure SQL is now executable. Lead with the evidence once; then let BW’s standardization mandate decide, and be genuinely ready to deliver on the path they choose.

## Cross-links

- 01_data_layer.md — original PG-wins verdict + the RLS/identity + self-hosted-Supabase corrections.

- 07_azure_sql_conversion.md — the conversion census + runbook (the Option-B cost detail).

- 10_llm_knowledge_and_oss_landscape.md — why conversion is de-risked (pre-trained model knowledge + sqlglot).

- 14_strategic_trend_analysis.md — the forward-looking industry-trend view.

- 05_carr_migration_map.md — component-by-component Azure mapping.