# Migration Status, Call Notes & Open Questions

BioCreative Strategies

Prepared for CARR Biosystems (Barry-Wehmiller)

July 21, 2026

Table of Contents

# 15 - Migration Status, Call Notes & Open Questions

The living status page for the CARR -> Barry-Wehmiller / Azure migration. Captures the latest working session, the confirmed Azure target, and the open questions in flight, so the whole team (BC + CARR + BW) is working from one current picture. Updated 2026-07-21. Triggers: “migration status”, “where are we”, “db access”, “next steps”, “open questions”, “azure sql credentials”.

## Latest working session - 2026-07-21

Working call on the path forward for migrating the CARR Intel Hub to Barry-Wehmiller’s Azure environment. Not recorded - these are the captured notes.

- Attendees: Brian Elbert (BioCreative), Saeed Allahbaksh (Barry-Wehmiller), Colby Bishop (CARR, Product Manager).

- Frame: good alignment on the path forward; the remaining items are access + a handful of architecture decisions (below), not disagreements on direction.

- Post-call: the BioCreative Agent-Building Stack guide was shared with Colby, Saeed, and Blake Feinstein (BW Forsyth) so the BW/CARR side can see how the agents are built. It is on this site - see 16_agent_building_stack.md and the per-agent mapping in 11_carr_agent_fleet.md.

## Confirmed Azure SQL target (the destination)

Barry-Wehmiller has stood up the Azure SQL database that the CARR platform migrates into. This is the real target for the Postgres -> Azure SQL conversion in 07_azure_sql_conversion.md.

| Item | Value |
| --- | --- |
| Server | cbsuse-sql01.database.windows.net |
| Database | siplatform |
| Client tool | SQL Server Management Studio (SSMS) |
| Auth | MFA + Barry-Wehmiller credentials |
| Brian’s login | Brian.Elbert@carrbiosystems.com |
| Provisioned by | Landon (BW), with setup instructions handed to BioCreative |

Access status: pending credentials. The database + Brian’s access were set up, but the login above needs its Barry-Wehmiller email credentials issued before BioCreative can connect. Colby has asked Chad Evans (BW-NA) to help issue them. The Supabase -> Azure SQL migration is prepped and ready to begin the moment those credentials land - this is the current gating item.

## Open questions in flight

From the current working thread. BC’s position on each is noted; final calls sit with BW/CARR.

- DB credentials (gating). Issue the BW/CARR email credentials for Brian.Elbert@carrbiosystems.com so BioCreative can reach siplatform. Owner: Chad Evans (BW) with Colby. Blocks everything downstream.

- Data-warehouse layer - now or later? Do we add a warehouse layer now, or treat it as future-state once the platform is pulling from multiple source systems (CRM, HubSpot, XA)? BC position: future-state. Land the single-source Azure SQL migration first; add a warehouse only when multi-source consolidation is real. See 07.

- Frontend + compute topology. Dashboard on Azure Static Web Apps talking to a backend on Azure Container Apps; BioCreative can author the Dockerfile and push the image to the Container Registry. Open: does the Container Apps + Registry deployment need a separate resource group / permissions from the one created for the DB? BC position: confirm the RG/permission model with BW cloud ops before we build the image. See 03_compute_frontend.md.

- Agents / LLM runtime. Microsoft Foundry looks like the right home for the agents that scrape + curate data, but no Barry-Wehmiller user with Foundry access has been found yet. Open: is there anyone at BW who has used Foundry, and can CARR explore it with BioCreative - or do we fall back to recreating the agents via Claude Cowork? BC position: Foundry is the target (see 02_ai_foundry_agents.md + the fleet in 11); Cowork is a viable interim only if Foundry access stalls. The agent-build method is documented in 16_agent_building_stack.md.

## Immediate next steps

| # | Step | Owner | Blocked by |
| --- | --- | --- | --- |
| 1 | Issue BW email credentials for Brian.Elbert@carrbiosystems.com | Chad Evans (BW) + Colby | - |
| 2 | Connect via SSMS + begin Supabase -> Azure SQL conversion (07) | BioCreative | Step 1 |
| 3 | Confirm resource group / permissions for Container Apps + Registry | BW cloud ops + Colby | - |
| 4 | Author the Dockerfile + push backend image to the Container Registry | BioCreative | Step 3 |
| 5 | Locate a BW Foundry user / confirm access path for the agent fleet | BW + Colby | - |
| 6 | Decide data-warehouse timing (now vs future-state) | BW + CARR | - |

## Cross-references

- Postgres -> Azure SQL conversion (targets siplatform): 07_azure_sql_conversion.md

- Compute + frontend hosting (Static Web Apps + Container Apps): 03_compute_frontend.md

- Foundry + the agent runtime: 02_ai_foundry_agents.md

- The planned CARR agent fleet: 11_carr_agent_fleet.md

- How we build agents (the shared method): 16_agent_building_stack.md

- Whole-system map: ../CARR_FULL_SYSTEM_MIGRATION_MAP.md