# Client Tooling & Database Access (SSMS, macOS clients, the three grants)

BioCreative Strategies

Prepared for CARR Biosystems (Barry-Wehmiller)

August 07, 2026

Table of Contents

# 19 - Client Tooling & Database Access: What SSMS Is, and the Three Grants Required

The “how do we actually connect to the database” doc. Explains what SQL Server Management Studio is (and is not), which clients work on macOS, and the three independent permissions that must all be in place before BioCreative can reach siplatform. Written after a live connection test on 2026-07-29 revealed that only one of the three exists. Triggers: “ssms”, “how do I connect”, “sql client”, “mac”, “azure data studio”, “db access”, “deny public network access”, “private endpoint”, “firewall rule”, “what site do I log into”.

✅ UPDATE (2026-08-07): the network path (Grant C) is RESOLVED. Barry-Wehmiller provisioned an in-VNet Azure Virtual Desktop (“Diacto” hostpool) on 2026-08-06, so BioCreative now reaches siplatform from inside BW’s network — and because that desktop is Windows, SSMS is directly usable, so the macOS-client workaround below is no longer needed. The three-grants explanation is preserved below for reference; the remaining open grants are the DB principal (Grant B) and Azure Portal Reader. See 15_migration_status.md for the current status.

## Verdict up front

BW’s setup instructions (“install SSMS, use MFA, here’s the server and database”) are correct in substance but incomplete, and not executable on macOS. Two separate issues:

- SSMS is Windows-only. BioCreative works on macOS. This is solved trivially by using Microsoft’s supported cross-platform clients instead — it is not a real obstacle.

- The server refuses all connections from outside BW’s network. This is the real blocker, and no client tool, credential, or firewall rule on BioCreative’s side can resolve it.

## 1. What SSMS actually is

SQL Server Management Studio is a free Microsoft desktop application — a database IDE.

- The right analogy: SSMS is to Azure SQL what Supabase Studio, pgAdmin, or DBeaver is to CARR’s current Postgres database. Object explorer tree, query editor, results grid, execution plans, security dialogs.

- It is not an SSH terminal. It’s a graphical client, though it does include a query pane where you type T-SQL.

- It is a client, not the environment. It runs on your laptop and connects outbound over TCP 1433 to cbsuse-sql01.database.windows.net. Installing it grants no access by itself.

- There is no “site to log into.” Azure SQL has no Supabase-style hosted web console. The only browser-based surface is the Azure Portal → SQL database → Query editor, and reaching that requires Azure Portal RBAC on the server (see §3, grant C). This is why the repeated question “which site do I log into?” had no good answer — for a database, there isn’t one.

## 2. macOS-supported clients (all free)

| Tool | Status | Notes |
| --- | --- | --- |
| VS Code + MSSQL extension | ✅ Recommended | Microsoft’s official path. Windows/macOS (Intel + Apple Silicon)/Linux. Supports Microsoft Entra ID with MFA. Object explorer, query editor, schema designer, DACPAC, query profiler. |
| sqlcmd (go-sqlcmd) | ✅ In use | brew install sqlcmd. Pure-Go, no ODBC dependency. Supports ActiveDirectoryInteractive and ActiveDirectoryDeviceCode auth. Best for scripted work and fast connectivity probes. |
| bcp (mssql-tools18) | ✅ Needed later | The bulk loader for the ~104,000-contact data transfer in 07_azure_sql_conversion.md §7. |
| DBeaver / DataGrip | ⚪ Optional | DBeaver free, DataGrip paid. Not required. |
| SSMS | ❌ Windows-only | Per Microsoft’s published system requirements, macOS is not a supported OS. Usable only from a Windows machine or a Windows VM. |
| Azure Data Studio | ❌ Retired | End-of-life 2026-02-28; no further updates or security fixes. Microsoft directs users to VS Code + the MSSQL extension. Do not adopt. |

Note: BioCreative has no Windows machine and no Parallels VM. If BW’s answer is “use SSMS from inside our network,” the Windows host must be BW-provided.

## 3. The three grants — all required, only one exists

Reaching a database in Azure requires three independent permissions. They are frequently confused with one another, which is the root of the confusion on this thread.

|  | Grant | What it proves | Who grants it | Status (2026-07-29) |
| --- | --- | --- | --- | --- |
| A | Entra identity + MFA — the account can authenticate to BW’s directory | You can sign into Outlook, and Entra will issue an access token for the SQL service | BW Service Desk (ticket 445974); temp password relayed by Chad Evans | ✅ Confirmed working |
| B | Database principal + role inside siplatform | The authenticated identity is a known user of that database with permission to do things | An Entra admin on the SQL server (specific owner TBC — see routing note below) | ❓ Not granted / untestable |
| C | Network path to the server | Your traffic is even allowed to arrive | BW cloud ops | ❌ Closed — this is the blocker |

Critically: signing into Outlook only proves grant A. It says nothing about B or C. That is why “I can get into the Outlook account” did not translate into database access.

Who to route to: BW contacts on record are Chad Evans (Senior Manager, Data Architecture & Data Management — relayed the credentials), Landon Godar (BW IT — provisioned the database and BioCreative’s access per the 2026-07-21 notes), and Venkata (BW DBA lead — owner of the engine-standard decision). None is confirmed as the owner of the server’s network configuration, so the ask should be routed rather than addressed to a guessed individual.

### The T-SQL for grant B (for whoever holds the Entra admin role)

-- Run against the siplatform database, connected as the Entra admin for the server
CREATE USER [brian.elbert@carrbiosystems.com] FROM EXTERNAL PROVIDER;

-- DDL rights are required: the migration creates ~86 tables, ~101 views, ~131 procedures
ALTER ROLE db_owner ADD MEMBER [brian.elbert@carrbiosystems.com];

-- Or, if db_owner is too broad for BW policy, the minimum viable set:
-- ALTER ROLE db_ddladmin   ADD MEMBER [brian.elbert@carrbiosystems.com];
-- ALTER ROLE db_datareader ADD MEMBER [brian.elbert@carrbiosystems.com];
-- ALTER ROLE db_datawriter ADD MEMBER [brian.elbert@carrbiosystems.com];

Read-only access is not sufficient — this is a schema-creating migration, not a reporting connection.

## 4. Grant C — the actual blocker, in detail

### What we observed (live test, 2026-07-29)

| Probe | Result |
| --- | --- |
| DNS for cbsuse-sql01.database.windows.net | CNAME chain through cbsuse-sql01.privatelink.database.windows.net → dataslice8.eastus → gateway 20.62.132.163. The privatelink segment confirms a Private Endpoint is configured. |
| TCP connect to port 1433 | Succeeds — but this only reaches Azure’s shared regional gateway, which accepts TCP for every server in the region. |
| Entra device-code authentication | Token issued successfully (grant A confirmed). |
| TDS session establishment | connection reset by peer |
| Same connection with deliberately invalid credentials | Connection was denied because Deny Public Network Access is set to Yes. |
| Same probe against the master database | Identical message. |

### Why the invalid-credentials probe matters

Because the identical error appears with fake credentials and against a different database, the rejection provably happens before authentication is evaluated. It is therefore a property of the server, not of the login, the password, the database, or the client tool.

### What “Deny Public Network Access = Yes” means

The server accepts connections only from inside BW’s Azure virtual network, via its Private Endpoint. Consequences:

- An IP firewall rule will not help. When public access is denied wholesale, the firewall allowlist is never consulted. Adding BioCreative’s IP changes nothing while this setting remains Yes.

- No client tool helps. SSMS, VS Code, sqlcmd, DBeaver — identical rejection.

- Colby’s setup works because Colby is inside the network. His traffic arrives privately and resolves the privatelink name to an internal address. Brian’s arrives from the public internet and is refused at the door. This is why the instructions were accurate for the author and non-functional for the recipient.

### The four ways to unblock it (BW’s choice)

| # | Option | Trade-off |
| --- | --- | --- |
| 1 | VPN access into the BW network for BioCreative | Fastest, if consultant VPN is an existing pattern at BW |
| 2 | BW-hosted Windows VM / Azure Virtual Desktop / Azure Bastion jump host inside the VNet | BC-preferred. Most policy-friendly, keeps all data inside BW’s perimeter, and provides the in-network compute Phase 2 needs anyway. Must be BW-hosted — BC has no Windows machine. Also makes SSMS usable, since the VM is Windows. |
| 3 | Set Deny Public Network Access = No + firewall rule for 73.160.170.168 | Simplest technically; least secure; likely conflicts with BW standards. Not recommended by BC. |
| 4 | Run the migration from in-VNet Azure compute (container instance / Azure Data Factory) that BC configures and triggers | Cleanest architecturally, closest to end-state; most setup effort |

## 5. Also needed: Azure Portal Reader (grant C-adjacent)

Separate from database access, BioCreative has never been granted Azure Portal RBAC. Without at least Reader on the resource group and SQL server, every configuration question — which tier, what are the firewall rules, is public access on, where is the Key Vault, does the Container Registry exist — requires an email round-trip to BW. Granting Reader is low-risk (read-only, no data-plane access) and removes a recurring source of delay across Phases 0–4.

## 6. What this does and does not change about the migration

Does not change: the conversion scope in 07_azure_sql_conversion.md is unaffected — still 86 tables, 101 views, 131 functions, 252 RLS policies, 46 triggers, 21 scheduled jobs. The client tool was never going to do that work; the heavy lifting is LLM-assisted T-SQL conversion plus bcp/ADF for the data.

Does change: where the migration executes. Private-Endpoint-only means the conversion and bulk load must run from inside BW’s network — over VPN, from an in-VNet jump host, or from in-VNet Azure compute. That decision should be made now, because it determines where tooling gets installed and where the Supabase export lands in transit.

One scope implication surfaced: the endpoint format (*.database.windows.net with no Managed Instance DNS zone segment, gateway cr14.eastus1-a.control) indicates Azure SQL Database, not Managed Instance. That means no SQL Server Agent, so the 21 pg_cron jobs must land on Elastic Jobs or Azure Functions timers. Pending written confirmation from BW — see decision D1 in 18_migration_roadmap.md.

## Open items for BW

- Identify who owns the network configuration for cbsuse-sql01 (Private Endpoint / public-access settings). This is currently unknown to BioCreative and is the routing prerequisite for item 1.

- Choose one of the four network-access options in §4.

- Run the grant-B T-SQL in §3 and confirm.

- Grant Azure Portal Reader on the resource group + SQL server (§5).

- Confirm in writing that siplatform is a dedicated database for the CARR platform, not a shared BW application database. The generic name plus the divisional cbsuse-sql01 server naming leave this ambiguous, and landing 86 CARR tables into a live shared system would be wrong.

- Confirm Azure SQL Database vs Managed Instance in writing (§6).

## Cross-references

- Live status + the blocker log: 15_migration_status.md

- Roadmap, Phase 0 gates, blockers table: 18_migration_roadmap.md

- Conversion scope + data-transfer runbook: 07_azure_sql_conversion.md

- Identity + DevOps + Entra: 04_github_devops_governance.md

- Plain-English Azure glossary: 06_glossary.md

## Research anchors

- SSMS system requirements (Windows only): learn.microsoft.com/en-us/ssms/system-requirements

- Azure Data Studio retirement (2026-02-28) + VS Code migration path: learn.microsoft.com/en-us/sql/tools/whats-happening-azure-data-studio

- MSSQL extension for VS Code (platforms + Entra/MFA support): learn.microsoft.com/en-us/sql/tools/visual-studio-code-extensions/mssql/mssql-extension-visual-studio-code

- Entra authentication for Azure SQL + CREATE USER ... FROM EXTERNAL PROVIDER: learn.microsoft.com/en-us/azure/azure-sql/database/authentication-aad-configure

- Azure SQL IP firewall rules: learn.microsoft.com/en-us/azure/azure-sql/database/firewall-configure

- Deny-public-network-access error reference: go.microsoft.com/fwlink/?linkid=2323206 (returned verbatim by the server)

- Live connection test: BioCreative, macOS, sqlcmd 1.10.0, 2026-07-29.