# Full System Migration Map

BioCreative Strategies

Prepared for CARR Biosystems (Barry-Wehmiller)

July 21, 2026

Table of Contents

# CARR Full System Migration Map (App + Upstream Tooling -> Azure)

For: Barry-Wehmiller IT + CARR leadership | Prepared by: BioCreative Strategies | Date: 2026-07-21 Purpose: One authoritative picture of the entire CARR platform - the app, its database, its edge functions, and the custom code + agents BC runs outside the database to keep it fed - and how every piece maps onto Barry-Wehmiller’s Azure environment. This is the top-level map; the detailed census docs live in docs/azure-migration/.

## The whole system in one picture

CARR is not a single app. It is three layers, and a migration has to move all three. Read it top-down: start from the app the user sees, then what sits under it, then what feeds it.

LAYER 1  APP (Lovable/Vite SPA + 26 edge functions + Supabase Auth + PostgREST API)
           22 pages: Accounts, Target Universe, Campaigns, Pipeline, Content Studio, etc.
                                   |  runs on
                                   v
  LAYER 2  DATA + IN-DATABASE LOGIC (Supabase Postgres)
           86 tables, 101 views, 131 functions, 252 RLS policies, 46 triggers, 21 pg_cron jobs,
           Supabase Vault, pg_net/http
                                   ^
                                   |  fed by (webhooks + sync RPCs)
  LAYER 3  UPSTREAM DATA TOOLING (runs on BC infra, feeds CARR)
           Sales Navigator -> PhantomBuster -> Clay + FullEnrich -> HeyReach / EmailBison
           BC Hub DB (17,290-company master)

Everything BW’s team can see (the app, the pages) is Layer 1. The value is in Layers 2 and 3, which are mostly invisible from the UI. This doc makes all three explicit.

## Where each layer lands on Azure

| Layer | What it is today | Azure target | Effort | Detail doc |
| --- | --- | --- | --- | --- |
| 1a - Frontend | Lovable-built React/Vite SPA, Supabase Auth, PostgREST auto-API | Azure Static Web Apps (host) + custom API middleware on Container Apps (validates Entra JWT, injects identity for RLS) + Entra ID / External ID for reps | L (auth + middleware are the genuine rewrite) | 03, 04, 05 |
| 1b - Edge functions (26) | Deno/TypeScript on Supabase Edge | Azure Functions (Node/TS) or Deno on Container Apps; Foundry Model Router for AI calls; Key Vault for secrets | M per group, L in aggregate | 08_edge_function_census.md |
| 2 - Database + in-DB logic | Postgres 17 + RLS + functions + triggers + pg_cron + Vault | Azure SQL (T-SQL) per BW’s 2026-06-17 decision. Functions/RLS/triggers hand+agent-rewritten; cron -> SQL Agent / Elastic Jobs / Functions timers; Vault -> Key Vault; pg_net/http -> Functions | L (major rewrite, not a port) | 07_azure_sql_conversion.md |
| 3 - Upstream tooling + custom code | SaaS (Sales Nav, PhantomBuster, Clay, FullEnrich, HeyReach, EmailBison) + BC scripts/notebooks/crons + BC Hub feed | Internalized as a 7-agent CARR fleet (Ingestion, Enrichment, Account-Matching HITL, Classification, SSO, Content Authoring, Orchestrator) running hybrid on Foundry + Container Apps; Hub feed phased-out | M-L; Hub decision gates standalone | 09_upstream_data_agents.md, 11_carr_agent_fleet.md |

## What BW owns after vs what stays BC-run (transition view)

| Piece | After migration | During transition |
| --- | --- | --- |
| Azure SQL database + schema | BW | BC assists conversion + validation |
| App hosting + Entra auth | BW | BC + BW co-build the middleware + auth swap |
| 26 edge functions (re-hosted) | BW (Azure Functions) | BC ports; BW hosts |
| Outreach SaaS (HeyReach, EmailBison) | Shared - SaaS stays, integration in BW tenant | BC runs sends until wired |
| Sourcing/enrichment SaaS (Sales Nav, PhantomBuster, Clay, FullEnrich) | BW-driven via Azure Functions (vendors retained) | BC-run on bc-ops until internalized |
| Colab notebooks (import/classify/enrich) | BW (Azure ML / Foundry) or retired | BC-run manually |
| BC Hub DB feed | Open decision (keep BC-run feed vs internalize) | BC-run |

## The three genuine hard parts (call these out to BW)

- Identity (Layer 1a). External sales reps are not in BW’s directory. Entra vs External ID vs custom flow is the single biggest unknown, and it gates the RLS rework. See 04.

- Database rewrite (Layer 2). Postgres -> Azure SQL is a rewrite, not a port: 131 functions, 252 RLS policies, 80 JSONB + 105 array columns, and in-DB networking all change. There is no first-party Microsoft PG->T-SQL converter. See 07.

- The upstream supply chain (Layer 3). CARR is fed by BC-run SaaS + the BC Hub. Deciding what BW internalizes vs what stays a BC-run feed determines whether CARR can run standalone on Azure. See 09. The target-state answer is a 7-agent CARR fleet that internalizes the whole chain - see 11_carr_agent_fleet.md.

## Planned agent fleet (Layer 3 target-state)

Rather than keep the upstream pieces BC-run forever, the plan internalizes them into a 7-agent CARR fleet on Azure (full spec: docs/azure-migration/11_carr_agent_fleet.md):

- Ingestion / API - replaces the Hub feed + Sales Nav/PhantomBuster sourcing (phased: keep Hub, then pull ClinicalTrials/NIH/SEC/PatentsView directly).

- Enrichment - replaces Clay + FullEnrich.

- Account-Matching (HITL) - replaces carr_account_matcher, with a human review queue modeled on Made’s stakeholder-registry resolver.

- Classification - replaces the classifier notebooks.

- SSO / Outreach - replaces the message generators, built as a superset of the SpanCorr + Made SSO agents.

- Content Authoring - replaces generate-content (Content Studio); drafts sender-voice posts. Drafts only - a human reviews and posts. No automated posting and no social listening (both out of scope for this migration).

- Orchestrator / Conductor - propose-only router across the fleet (BC Cortex / SpanCorr Conductor pattern).

Runtime is hybrid: Foundry for Entra Agent ID + Model Router + observability, portable agent logic on Foundry Hosted Agents / Container Apps. Prerequisites: the Azure SQL database (Layer 2) and Entra identity (Layer 1a) land first.

## How to read the pack

- This doc - the whole-system map (start here).

- docs/azure-migration/00_START_HERE.md - the research-pack index.

- 07_azure_sql_conversion.md - the database rewrite (Layer 2).

- 08_edge_function_census.md - all 26 edge functions (Layer 1b).

- 09_upstream_data_agents.md - the upstream tooling + custom code (Layer 3).

- 11_carr_agent_fleet.md - the planned 7-agent fleet that internalizes Layer 3.

- 05_carr_migration_map.md - the component-by-component crosswalk.

- 02, 03, 04 - Foundry/AI, compute/frontend, identity/DevOps.

## Open decisions to bring back to BW

- Hub dependency: keep BC-run feed into Azure, or internalize the Hub subset into Azure? Target-state is phased retirement via the Ingestion agent. (09 Part B4, 11)

- Agent fleet host + review-queue ownership: Foundry Hosted Agents vs Container Apps, and who works the Account-Matching + message-QA review queues during transition. (11)

- Azure SQL flavor: Managed Instance vs SQL Database vs SQL-on-VM (not pinned on the 6/17 call). (07 section 6)

- Rep identity model: Entra-only, External ID, or hybrid. (04)

- Compute host: Container Apps vs App Service vs AKS for the functions + middleware. (03)

- Lovable: keep as the builder (host output on Azure) or mandate Power Platform. (03, 05)

This map is a point-in-time snapshot (2026-07-21). Counts are from a live read of the CARR repo, the CARR DB census in 07, and the bc-ops crontab. Re-verify before relying on any specific figure.